EDU + ERP PLATFORM

Complete Developer Reference Document

German Language Learning Platform + Agency ERP System

| Version 2.0 | Phase 1 + Phase 2 Roadmap | Full Rebuild from Scratch |
| --- | --- | --- |

| CONTEXT | This document is the single source of truth for the new developer joining this project. The previous build has been discarded entirely. This is a full rebuild from zero. Read every section before writing a single line of code. |
| --- | --- |

| SCOPE | Phase 1 covers the complete Learning Platform + Agency ERP System. Phase 2 introduces Agentic AI features, adaptive learning, and cross-language expansion. All AI features are excluded from Phase 1 build. |
| --- | --- |

| TEAM | Maximum 2 developers. You are the full-stack developer. One additional resource (UI/UX or part-time backend support) may be added. Architecture must be designed for this constraint. |
| --- | --- |

# Document Map

This reference document is organised into the following sections:

- Section 1 — Project Vision & Business Context

- Section 2 — The Two-Product Architecture

- Section 3 — User Roles (All Products)

- Section 4 — Learning Platform: Full Feature Specification

- Section 5 — Agency ERP System: Full Feature Specification

- Section 6 — Unified Payment Architecture

- Section 7 — Security & Compliance Requirements

- Section 8 — Phase 1 Build Scope & What is Excluded

- Section 9 — Phase 2: Agentic AI Integration Strategy

- Section 10 — Adaptability & Future Expansion (Multi-Language Agencies)

- Section 11 — Team Structure & Responsibilities

# Section 1 — Project Vision & Business Context

## 1.1 What We Are Building

We are building a unified digital platform that serves two distinct but deeply connected markets:

- A structured German language learning platform for students — combining live classes, recorded courses, CEFR-aligned content (A1 to C2), payments, and gamification.

- A fully featured ERP (Enterprise Resource Planning) system for German study agencies — enabling them to manage student onboarding, exam registration, accommodation, visa processing, and all related payments under one roof.

These two products are not separate applications. They share a single platform infrastructure, a unified payment layer, and a common user identity system. A student who enrolls through an agency flows directly into the learning platform. An agency that manages 200 students has full visibility into every stage of each student's journey.

## 1.2 Why This Exists — The Market Problem

German study agencies currently operate with a fragmented toolset. A typical agency uses:

- A spreadsheet or basic CRM to track student enquiries and onboarding

- Manual email chains to coordinate exam registrations (Goethe, TestDaF, telc)

- Separate invoicing tools for accommodation and visa fees

- Offline processes for document collection and KYC

- No visibility into a student's learning progress after they leave the agency's direct sphere

This fragmentation costs agencies time, introduces errors, and makes scaling impossible. There is no single platform in the market that combines agency operations management with a live German learning environment.

| OPPORTUNITY | We already have agency clients ready to buy this system. The ERP module is a direct revenue opportunity. These are B2B clients paying a platform subscription or per-student fee. This is not a future idea — it is a present commercial requirement. |
| --- | --- |

## 1.3 Revenue Model

| Revenue Stream | Source |
| --- | --- |
| Course enrollment fees | Students pay to enroll in courses on the learning platform |
| Agency ERP subscription | Agencies pay a monthly or annual SaaS fee to use the ERP system |
| Per-student agency fee | Agencies are billed per active student managed through ERP |
| Exam registration processing | Platform takes a service fee on exam bookings processed through ERP |
| Accommodation booking | Platform takes a commission on accommodation arranged via ERP |
| Teacher payout commission | Platform deducts commission before releasing teacher earnings |

# Section 2 — The Two-Product Architecture

The platform is structured as two logical products sharing a single codebase and infrastructure:

| Dimension | Learning Platform | Agency ERP |
| --- | --- | --- |
| Primary Users | Students, Teachers | Agency Staff, Agency Admin |
| Secondary Users | Platform Admin | Platform Admin, Students (read-only) |
| Core Purpose | Language education delivery | Agency operations management |
| Payment Source | Students pay for courses | Agencies + students pay for services |
| Subscription Model | Per course or monthly plan | Per-agency SaaS subscription |
| AI Integration | Phase 2 only | Phase 2 only |
| Goes Live In | Phase 1 | Phase 1 |

## 2.1 How the Two Products Connect

The two products are not siloed. The following connections exist at the data and workflow level:

- A student onboarded by an agency through the ERP is automatically created as a user on the Learning Platform.

- An agency can purchase course enrollments in bulk for their students — payment flows through the ERP and enrollments are provisioned on the Learning Platform.

- The agency can view their students' course progress, attendance, and certificate status directly from the ERP dashboard.

- All payments — whether for courses, exams, accommodation, or visa processing — flow through the unified payment layer and are recorded against the student's profile.

- Certificates issued on the Learning Platform are accessible from the ERP student profile and can be included in visa applications processed through the ERP.

# Section 3 — User Roles (All Products)

## 3.1 Platform Administrator

The Platform Admin is the super-user who controls the entire system across both products.

- Approves teacher registrations and KYC documents

- Approves agency registrations and sets their subscription tier

- Manages platform-wide commission and fee configuration

- Views all revenue, user growth, and activity analytics across both products

- Resolves complaints and support escalations

- Controls all role permissions and system configuration

- Releases teacher and agency payouts

- Can block or unblock any user on the platform

## 3.2 Teacher

Teachers are verified instructors on the Learning Platform. They must complete KYC and receive Admin approval before accessing full functionality.

- Create and publish Live, Recorded, and Hybrid courses

- Set custom pricing per course

- Schedule and host live classes using WebRTC video

- Upload recorded sessions and learning materials

- Create quizzes and assignments

- Track student attendance, progress, and quiz results per course

- View and respond to student feedback and ratings

- Monitor earnings and submit payout requests

## 3.3 Student

Students are the primary end-users of the Learning Platform. They may register independently or be onboarded by an agency through the ERP.

- Register with email/phone or be created by an agency

- Browse, enroll, and purchase courses

- Attend live virtual classes

- Access recorded sessions and course materials

- Submit assignments and complete quizzes

- Track their own progress and CEFR level

- Earn points, badges, and leaderboard rankings

- Access career and Ausbildung guidance resources

- Download completion certificates

- View their own payment history for all transactions

## 3.4 Agency Admin

The Agency Admin is the primary operator of the ERP system within a given agency. Each agency has one or more Agency Admins.

- Onboard and manage students in bulk

- Register students for German proficiency exams (Goethe, TestDaF, telc)

- Manage accommodation arrangements for students

- Track and submit visa and documentation requirements

- Purchase course enrollments on behalf of students

- View student progress across all Learning Platform activities

- Generate invoices and manage payment collection from students

- Access agency-level analytics dashboard

- Manage agency staff accounts

## 3.5 Agency Staff

Agency Staff are subordinate accounts under an Agency Admin with limited operational access. Permissions are defined by the Agency Admin.

- Update student records and documentation

- Process exam registrations on assigned cases

- Update accommodation and visa status

- Cannot access financial controls or payout settings

# Section 4 — Learning Platform: Full Feature Specification

| NOTE | All features in this section are in-scope for Phase 1. The previous build attempted these features and produced a flawed, incomplete result. This is a clean rebuild — no code from the previous build should be referenced or reused. |
| --- | --- |

## 4.1 Authentication & User Registration

- Email and password registration with email verification

- Phone number registration with OTP verification

- Google OAuth login (Phase 1)

- Role-based account creation: Student, Teacher, Agency Admin, Agency Staff

- Teacher onboarding requires additional KYC steps (see 4.2)

- Students created by agencies skip the public registration flow

- Secure JWT-based session management

- Password reset via email

- Cookie consent and GDPR-compliant data handling

## 4.2 Teacher Onboarding & KYC

- Multi-step onboarding wizard: personal bio, teaching experience, qualifications

- Document upload: identity proof, qualification certificates

- Demo video URL submission

- Language proficiency field and CEFR certification

- Bank account and UPI payout details

- Admin review queue with approve / reject controls

- Pending state until approved — course creation locked until then

- Teacher profile page visible to students post-approval

## 4.3 Course Management

- Teachers create courses of three delivery types: Live, Recorded, Hybrid

- CEFR level tagging per course (A1, A2, B1, B2, C1, C2)

- Custom pricing per course including free course option

- Course preview module — teachers can designate modules as publicly viewable before enrollment

- Cohort-based enrollment mode: fixed start date, seat limit, synchronized pace

- Drip content scheduling: modules released on a time-based schedule after enrollment

- Course search and filter: by CEFR level, delivery type, price ceiling, keyword

- Course rating and review system (1–5 stars + comment, one per enrolled student, updatable)

- Student roster view for teachers: name, enrollment date, payment, completion %, progress bar

## 4.4 Live Classroom Engine

- WebRTC peer-to-peer video and audio conferencing in-browser

- Socket.io real-time signaling between participants

- ICE server configuration: Google STUN + Metered.ca TURN

- UUID-based room ID tied to course and broadcast via Socket.IO event

- Backend enforces enrollment before any student can enter a room

- Teacher controls: mic toggle, camera toggle, End Session button

- Student controls: mic toggle, camera toggle, Leave button

- Automatic attendance tracking on session entry and exit

- Live session start notification pushed to all enrolled students

- [Phase 1] Interactive layer: real-time polls, student question queue, shared whiteboard

## 4.5 Content Delivery & Module Player

- Two-panel course player: module sidebar with completion status + HTML5 video player

- Students mark modules complete individually; progress saved to backend instantly

- Progress bar updates without page reload

- Downloadable study materials attached to modules

- Like and comment functionality on recorded session videos

- Certificate issuance banner appears inline when final module is completed

## 4.6 Assessments: Quizzes & Assignments

- Teachers create quizzes per course with multiple-choice and short-answer questions

- Anti-cheat mechanism on quiz delivery (tab-switch detection, time limits)

- Quiz answer review available to student after submission

- Assignments created manually by teachers per module

- Students submit assignments through their dashboard

- Automated scoring where applicable

- Spaced repetition vocabulary flashcard system (built-in, not AI-dependent)

- Automated CEFR placement assessment quiz at student registration

## 4.7 Student Dashboard

- Enrolled courses list with progress indicators

- Upcoming live classes calendar display

- Notifications centre (enrollments, payments, session starts, certificates, approvals)

- Certificates section with download functionality

- Assignment submission interface

- Leaderboard and points summary

- Payment history

- Shareable learning portfolio (public URL + downloadable PDF): completed courses, certificates, CEFR level, quiz scores, streaks

## 4.8 Gamification

- Points awarded for: module completion (10 pts), live class attendance, quiz completion, streak maintenance

- Daily streak system: increments on consecutive active days, resets to 1 on missed day

- Global leaderboard: top 20 non-blocked students ranked by cumulative points and streak

- Skill badges for achievements (course completion, streak milestones, CEFR levels)

- Rewards redemption system (reward store for points)

## 4.9 Community

- Discussion forum per course for enrolled students

- Group chat rooms accessible to enrolled students

- Peer-to-peer messaging between students

- In-app messaging using Socket.io

- Moderation tools for teachers within their course community

## 4.10 Career & Germany Guidance

- German job pathway information pages

- Ausbildung programme explanations and eligibility guidance

- Counselling booking interface (connects with ERP agency if applicable)

- Visa process overview content

## 4.11 Certificates

- Auto-generated on course completion (progress = 100%)

- UUID-based certificate ID for public verification

- Public verification endpoint (no login required): returns student name, course, validity status

- Downloadable PDF from student dashboard

- Certificate visible in student's shareable portfolio

- Certificate synced to ERP student profile if student belongs to an agency

## 4.12 Notifications & Communication

- In-app notification centre with unread count badge

- Dashboard polls notification API every 30 seconds

- Live session notifications update via Socket.IO without page reload

- Email automation for: registration, course enrollment, payment confirmation, teacher approval, certificate issuance, payout release

- Support ticket system for student and teacher complaints

- All tickets tracked through admin resolution workflow

# Section 5 — Agency ERP System: Full Feature Specification

| COMMERCIAL PRIORITY | The Agency ERP is the primary B2B product. We have real agency clients who are ready to adopt this system. Build quality and UX here must be at a professional SaaS standard. This is what agencies are paying for. |
| --- | --- |

The Agency ERP is a dedicated management console accessible by Agency Admins and Agency Staff. Each agency gets their own isolated workspace. Data is not shared across agencies. The Platform Admin can view all agencies.

## 5.1 Agency Onboarding & Registration

- Agency registers on the platform with business details, registration number, address, contact info

- Platform Admin reviews and approves the agency

- On approval, agency receives their dedicated ERP workspace

- Admin configures the agency's subscription tier (Basic, Professional, Enterprise)

- Agency Admin creates staff accounts within their workspace

## 5.2 Student Management

- Create individual student profiles or bulk import via CSV

- Student profile contains: personal details, contact info, passport info, language level, target exam, target intake date

- Document repository per student: store passport scans, qualification certificates, visa documents, photos

- Status pipeline: Enquiry → Application → Documentation → Enrolled → Exam Registered → Visa Applied → Departed

- Filter and search students by status, intake date, exam type, counsellor assigned

- Bulk status updates

- Activity log per student: every action, payment, status change is recorded with timestamp and staff name

- Notes and follow-up reminders per student

## 5.3 Exam Registration Management

- Register students for German proficiency exams: Goethe-Institut, TestDaF, telc

- Store exam dates, test centre locations, fees, and registration deadlines

- Track exam registration status per student: Pending → Registered → Fee Paid → Confirmed

- Exam fee payment processed through the unified payment layer

- Store and attach exam results and certificates to student profile

- Automated reminders for upcoming exam dates

- Bulk exam registration for cohorts of students

## 5.4 Accommodation Management

- Create and manage accommodation listings: student hostels, shared apartments, homestays

- Each listing: property name, location, room types, availability, monthly cost, photos, rules

- Book accommodation for a student: assign property, room type, move-in/out dates

- Track payment status for accommodation: Pending → Partial → Paid

- Accommodation booking fee processed through the unified payment layer

- Availability calendar per property

- Automated alerts for upcoming move-in dates and payment due dates

## 5.5 Visa & Documentation Processing

- Document checklist builder per student: create a required document list based on visa type

- Document upload by student (via their portal view) or by agency staff

- Document status: Missing → Uploaded → Verified → Submitted to Embassy

- Track visa application milestones: VFS appointment booked, application submitted, biometrics done, visa received

- Store visa details: visa type, issue date, expiry date, entry conditions

- Visa processing fee tracked and payable through the payment layer

- Automated reminders for document deadlines and embassy appointment dates

## 5.6 Learning Platform Integration

- Agency Admin can enroll their students in any Learning Platform course directly from the ERP

- Bulk enrollment: enroll a group of students into a course in one action

- View each student's course progress, attendance, quiz scores, and certificate status from within the ERP

- Certificates earned on the Learning Platform are automatically visible in the ERP student profile

- Purchase course access in bulk at agency-negotiated pricing

## 5.7 Agency Analytics Dashboard

- Total active students, students by status, students by intake month

- Revenue summary: total fees collected, outstanding balances, refunds

- Exam registration pipeline: how many students registered, pending, confirmed per exam type

- Accommodation occupancy rates and upcoming vacancies

- Visa processing pipeline: how many applications at each stage

- Staff performance: cases handled per staff member

- Monthly intake trend chart

## 5.8 Student Portal (Agency-Facing View)

Students onboarded by an agency have a limited read-only view of their own ERP data. They can:

- View their application status in the pipeline

- See their document checklist and upload documents

- View accommodation booking details

- View exam registration details

- Access their Learning Platform dashboard

- See their payment history for all transactions

## 5.9 Agency Fund Management

| NEW MODULE | This module tracks all money held, collected, and disbursed at the agency level — providing complete financial transparency and accountability for both the agency and the platform. |
| --- | --- |

The Agency Fund Management module provides a comprehensive ledger for all financial flows within an agency's operation. This is a dedicated financial control layer on top of the unified payment architecture.

### Fund Tracking & Ledger

- Agency-level ledger: all inflows (student fee collections) and outflows (exam fees, accommodation, visa charges, platform subscription) recorded in a single chronological view

- Per-student fund account: real-time outstanding balance, total paid, and upcoming dues per student

- Fund pool tracking: when agencies collect fees from multiple students for batch services (e.g., group exam registration), the system tracks the pooled amount against disbursements

- Currency support: INR primary, with multi-currency fields for international agencies in Phase 2 expansion

- Reconciliation view: compare agency-collected amounts vs platform-recorded amounts, with discrepancy flagging

### Fund Collection & Receipts

- Agency staff can log offline collections against a student account (cash, bank transfer) with receipt reference

- Automated receipt generation for every recorded collection — downloadable PDF

- Partial payment tracking: students paying in instalments are tracked with due date alerts

- Outstanding balance dashboard: colour-coded aging report (current, 30 days overdue, 60+ days overdue)

- Bulk statement generation: export all student balances for a given period

### Disbursement Controls

- Exam fee disbursements: when exam registration fees are paid through the platform, the deduction is reflected against the student's fund account

- Accommodation payment disbursements: tracked against bookings with payment proof attachments

- Platform subscription fees: auto-deducted from agency balance on renewal with advance notice

- Refund management: when a student withdrawal or cancellation triggers a refund, the fund account is updated and the agency admin is notified

- Agency payable reports: exportable monthly reports of all disbursements for accounting purposes

## 5.10 Audit Logs

| NEW MODULE | A tamper-resistant audit trail covering every significant action across the agency workspace — ensuring accountability, supporting compliance, and enabling dispute resolution. |
| --- | --- |

Audit logs are automatically generated for all critical system events. They cannot be deleted or edited by any user, including Agency Admins. Only the Platform Admin can view cross-agency audit data.

### What is Logged

- Student record creation, updates, and deletion attempts — with the changed fields captured in a before/after snapshot

- Document uploads, verification actions, and document deletions — including who performed each action

- Status pipeline transitions for every student — with timestamp, staff name, and any notes attached

- Exam registrations submitted, modified, or cancelled — with fee amounts and payment reference

- Accommodation bookings created, modified, or cancelled — with associated payment records

- Visa milestone updates — every status change with authoring staff name

- Payment collections logged by agency staff — amount, method, reference, and staff identity

- Fund disbursements — with recipient, amount, payment method, and authorising user

- Login and logout events for all agency accounts — including IP address and device type

- Permission changes — when an Agency Admin modifies staff roles or access levels

- Bulk operations — CSV imports, bulk status updates, bulk exam registrations

### Audit Log Interface

- Filterable by: date range, staff member, action type, student affected, payment reference

- Searchable by student name, reference ID, or keyword

- Each log entry shows: timestamp (UTC), actor (user name + role), action type, affected entity, before/after snapshot where applicable

- Exportable as CSV or PDF for compliance reporting and external audits

- Non-repudiation: all log entries are cryptographically signed server-side — no tampering possible at the application layer

- Retention policy: audit logs retained for a minimum of 7 years (configurable by Platform Admin per regulatory requirement)

### Compliance Integration

- Audit trail supports GDPR right-of-access requests — log entries tied to a specific student can be exported as part of a data subject request

- Integration with the platform-level security audit log (Section 9.3) — agency actions feed into the master compliance record

- Automated anomaly alerts: if a staff account performs an unusual volume of actions (bulk edits, mass deletions) in a short window, the Agency Admin and Platform Admin are notified

## 5.11 Agency Payment Controls

- Agencies collect payments from students and can log these through the ERP

- Exam fees, accommodation fees, and visa processing fees tracked per student

- Outstanding balance tracking per student

- Bulk invoice generation for agency students

- Agency subscription fee billed by the platform on a recurring basis

- Agency financial dashboard: total collected, outstanding, refunded

# Section 6 — Unified Payment Architecture

| CRITICAL | All money movements on the platform — course fees, exam fees, accommodation payments, visa processing fees, agency subscriptions — must pass through the platform's payment system. No off-platform payments are permitted. This is a hard requirement. |
| --- | --- |

## 6.1 Payment Infrastructure

- Primary payment gateway: Stripe (supports INR, cards, UPI, net banking)

- All Stripe Checkout sessions created server-side

- Payment records stored in DB at session creation time with platform commission and payee share pre-calculated

- Session verification call confirms payment status and triggers downstream actions (enrollment, registration, booking)

- Webhook handling for async payment events from Stripe

## 6.2 Payment Types & Flows

| Payment Type | Payer | Payee / Action |
| --- | --- | --- |
| Course enrollment | Student or Agency | Teacher (minus commission) + Platform |
| Exam registration | Student or Agency | Exam body fee + Platform service fee |
| Accommodation booking | Student or Agency | Property + Platform commission |
| Visa processing fee | Student or Agency | Agency + Platform fee |
| Agency ERP subscription | Agency | Platform revenue |
| Teacher payout | Platform | Teacher bank / UPI |

## 6.3 Student-Side Payment Features

- Card payment (Stripe)

- UPI payment (Stripe)

- Net banking (Stripe)

- Wallet top-up and wallet payment

- One-time course purchase

- Monthly subscription plan

- Invoice generation per transaction

- GST integration on applicable transactions

- Refund management (admin-controlled)

- Coupon and discount code system

- Affiliate tracking on referral enrollments

- Complete payment history in student dashboard

## 6.4 Teacher Payout System

- Commission rate configured by Platform Admin (stored in Config collection, applied dynamically at checkout)

- Platform commission and teacher share calculated and stored on every Payment record at purchase time

- Per course sale earnings

- Per live class attendance earnings (where applicable)

- Subscription revenue share

- Performance bonuses (configurable)

- Referral earnings

- Weekly or monthly payout cycle

- Bank transfer payout

- Wallet payout option

- TDS deduction where applicable

- Income report, tax statement, withdrawal system, payment history in teacher dashboard

- Admin releases payout manually or in bulk — triggers notification to teacher

## 6.5 Agency Payment Controls

- Agencies collect payments from students and can log these through the ERP

- Exam fees, accommodation fees, and visa processing fees tracked per student

- Outstanding balance tracking per student

- Bulk invoice generation for agency students

- Agency subscription fee billed by the platform on a recurring basis

- Agency financial dashboard: total collected, outstanding, refunded

# Section 7 — Security & Compliance Requirements

## 7.1 Authentication & Access Control

- JWT access tokens (short expiry) + refresh tokens (long expiry, stored in httpOnly cookie)

- Role-based access control enforced on every backend endpoint via middleware

- Agency tenancy enforced on every ERP endpoint via agencyId middleware

- Frontend route guards prevent UI access to unauthorized sections

- Admin can block any user — blocked users receive a frontend overlay preventing all access

## 7.2 Data Security

- Passwords hashed with bcrypt (minimum 12 rounds)

- All sensitive fields encrypted at rest where applicable

- HTTPS enforced in production

- File uploads validated for type and size before storage

- No private keys or secrets committed to version control

## 7.3 Compliance

- GDPR-ready data structure: users can request data export and deletion

- Cookie consent system on frontend

- Privacy policy and terms of service pages

- Audit log: all administrative actions recorded with timestamp and user (see Section 5.10 for full Agency Audit Log specification)

- Quiz anti-cheat: tab-switch detection, time enforcement

- Document uploads for KYC and visa are stored securely and only accessible to authorised roles

# Section 8 — Phase 1 Build Scope

## 8.1 What is IN Phase 1

- Complete Learning Platform (Sections 4.1 through 4.12)

- Complete Agency ERP System (Sections 5.1 through 5.11)

- Agency Fund Management (Section 5.9)

- Agency Audit Logs (Section 5.10)

- Unified Payment Architecture (Section 6)

- All user roles and dashboards (Section 3)

- Full authentication system including Google OAuth

- Real-time live classrooms (WebRTC + Socket.io)

- Gamification, certificates, badges

- Community (discussion forum, group chat)

- Career and guidance pages

- All notification and email automation

- Admin panel (both Learning Platform and ERP controls)

## 8.2 What is EXCLUDED from Phase 1 (Phase 2)

- Agentic AI integration and analysis layer (Section 9)

- AI Chatbot for language practice (Gemini integration)

- AI Writing Evaluator

- AI-assisted assignment generation

- Speech recognition and pronunciation correction

- Adaptive learning engine

- WhatsApp integration

- Mobile app (architecture must be mobile-app-ready, but no native app in Phase 1)

- Multi-language agency expansion (Section 10) — architecture prepared in Phase 1, activated in Phase 2

# Section 9 — Phase 2: Agentic AI Integration Strategy

| PHASE 2 SCOPE | All items in this section are excluded from Phase 1. However, the Phase 1 architecture must be designed with these integration points in mind. The developer is expected to assess current system capabilities, identify integration gaps, and produce a feasibility and implementation report before Phase 2 begins. |
| --- | --- |

## 9.1 What is Agentic AI

Agentic AI refers to AI systems that do not merely respond to single prompts but autonomously plan, reason, take sequences of actions, and complete multi-step workflows with minimal human intervention. Unlike a simple chatbot, an agentic system can:

- Analyse the state of the platform and the data within it

- Identify tasks that need to be done (e.g., students approaching exam dates without confirmed registrations)

- Execute actions across the system (e.g., send reminders, flag issues, generate reports)

- Operate continuously in the background or be triggered by system events

- Use tools — database lookups, API calls, document parsing — to complete its tasks

## 9.2 Developer's Mandate: Current System Analysis

| DEVELOPER TASK | Before any Phase 2 AI implementation begins, the developer must conduct a thorough analysis of the current platform state and produce a report. The implementation decision and timeline will be made based on that report. |
| --- | --- |

The developer is required to:

- Map every existing system module (Learning Platform, ERP, Payment Layer) and document its current data structures, API surface, and event hooks

- Identify where agentic AI can add the most value — high-volume repetitive tasks, decision points that currently require human judgment, and data patterns that could be automated

- Assess whether any existing AI/ML tools, third-party services, or LLM APIs are already partially integrated or tested

- Document data readiness: which data is structured and queryable, which is unstructured or incomplete

- Identify integration constraints: latency, data privacy, API rate limits, cost per call

- Produce a written report (the Agentic AI Feasibility and Implementation Report) covering: technical assessment, business case, risk analysis, proposed architecture, and phased rollout plan

The project team will review this report and make the go/no-go decision on Phase 2 implementation. No Phase 2 AI work begins without this report being accepted.

## 9.3 Proposed Agentic AI Integration Points

The following are the areas where agentic AI integration is being considered. These are proposals — the developer's analysis will refine, add to, or remove items from this list.

### Learning Platform — AI Agents

- Adaptive Learning Agent: analyses each student's quiz scores, attendance patterns, and progress velocity to recommend the next course or module, adjust difficulty, and generate a personalised learning path

- Writing Evaluation Agent: assesses written German assignments against CEFR criteria, provides structured feedback, and flags submissions for human teacher review where confidence is low

- Pronunciation Coach Agent: uses speech recognition to evaluate spoken German, identify phonetic errors, and deliver corrective feedback with example audio

- Engagement Recovery Agent: monitors students who have not logged in for N days, identifies the likely drop-off cause (missed quiz, failed payment, scheduling conflict), and initiates a recovery sequence (personalised email, course recommendation, discount offer)

- Chatbot Tutor Agent: provides conversational German practice in a controlled dialogue environment — correcting grammar, explaining vocabulary in context, and adapting to the student's current CEFR level

### Agency ERP — AI Agents

- Document Completeness Agent: reviews uploaded student documents against the required checklist for their visa type, identifies missing or expiring documents, and automatically prompts the student and agency staff

- Visa Timeline Agent: tracks visa application milestones against typical embassy processing times, flags students at risk of missing intake dates, and recommends actions (expedited processing, alternative intake)

- Exam Readiness Agent: cross-references student language level (from Learning Platform data) with target exam and date, and flags students who are unlikely to be ready — triggering a counsellor review

- Financial Anomaly Agent: monitors fund management ledgers for unusual patterns (unexpected disbursements, large unreconciled balances) and alerts the Agency Admin and Platform Admin

- Student Lifecycle Agent: orchestrates the entire student journey from Enquiry to Departure, prompting the right staff at the right time, reducing manual tracking overhead

### Platform-Wide — AI Agents

- Revenue Intelligence Agent: analyses platform-wide revenue trends, identifies top-performing courses, agencies, and teachers, and generates weekly business intelligence summaries for the Platform Admin

- Fraud Detection Agent: monitors payment events, login patterns, and document submissions for anomalies indicative of fraud or policy abuse

- Support Triage Agent: analyses incoming support tickets, categorises by type and urgency, routes to the correct team, and drafts suggested responses for common issues

# Section 10 — Adaptability & Future Expansion (Multi-Language Agencies)

| STRATEGIC VISION | This platform is not permanently tied to German language instruction. The architecture, ERP framework, and agentic AI layer are designed to support any language-promotion agency operating in any linguistic domain. This section defines how that expansion works. |
| --- | --- |

## 10.1 The Expansion Opportunity

The market for language promotion agencies extends well beyond German. Consider the analogous structures in operation globally:

| Language | Governing / Examining Body | Agency Ecosystem |
| --- | --- | --- |
| German | Goethe-Institut, TestDaF, telc | Study-abroad and migration agencies across South Asia, Southeast Asia, Africa |
| French | Alliance Française, DELF/DALF | Francophone immigration and study agencies globally |
| Spanish | Instituto Cervantes, DELE | LATAM and Spanish immigration pathway agencies |
| Japanese | JLPT, Japan Foundation | Japanese immigration and Tokutei-Ginou pathway agencies |
| Korean | TOPIK, NIIED | Korean EPS-TOPIK migration agencies in Asia |
| Italian | Società Dante Alighieri, CILS | Italian citizenship and study agencies |
| English | IELTS, TOEFL, Cambridge | International English placement agencies worldwide |

All of these ecosystems share the same structural pattern: students learning a target language, agencies managing their pathway to certification, visa, or employment. The ERP model is directly transferable.

## 10.2 Architecture Decisions That Enable Expansion

Phase 1 must be built with multi-language tenancy in mind, even though the first deployment is German-only. The following architectural decisions enable future expansion without a rebuild:

### Language-Agnostic Data Models

- The course CEFR tagging system is already framework-agnostic — while A1–C2 maps to German/French/Spanish, the level field can be overridden per language instance (e.g., N5–N1 for Japanese JLPT, Band 1–9 for IELTS)

- Exam registration module stores exam body, exam name, and level as configurable fields — not hardcoded to Goethe/TestDaF/telc

- Course content language is stored as a metadata attribute — a Japanese language course and a German language course are structurally identical in the database

- Agency profiles include a primary_language field and a supported_exam_bodies array — the ERP interface adapts its exam registration screens based on these values

### Configurable Exam & Certification Bodies

- A Certification Body Registry is introduced as a platform-level configuration: each body has a name, supported languages, level schema, and typical registration fields

- Agency Admins select from the Registry when setting up exam registrations — new bodies can be added by the Platform Admin without code changes

- Result formats and certificate templates are configurable per body

### Multi-Language UI Support

- The frontend is built with i18n (internationalisation) from the start — all UI strings stored in translation files, not hardcoded

- Phase 1 launches in English and German interface languages

- Additional interface languages (French, Spanish, Japanese, etc.) added by dropping in a translation file — no frontend rebuild required

- Right-to-left (RTL) layout support is considered in the CSS architecture to enable Arabic or Urdu interface if required

### White-Label and Franchise Mode (Phase 2+)

- Each language deployment can operate under its own subdomain or custom domain (e.g., french.platform.com or jpn-agency.com)

- Agency onboarding flow includes language scope selection — an agency specifies which language(s) they operate in

- Platform Admin can create language-scoped admin views — a French-language platform admin sees only French agencies and courses

- Branding, colour scheme, and logo are configurable per language instance — supporting white-label partnerships with cultural institutes or government bodies

## 10.3 Expansion Pathway — What Changes Per Language

| Component | What Adapts for a New Language |
| --- | --- |
| Exam Bodies | New entries added to the Certification Body Registry by Platform Admin — no code change |
| Level Schema | Level mapping table updated (e.g., A1–C2 → N5–N1) — configurable in platform settings |
| Course Taxonomy | Course categories and tags localised to the target language and cultural context |
| Visa Process | Visa and documentation checklist templates updated per target country and language |
| Learning Content | New teacher cohort onboarded; content language-tagged in the existing content management system |
| UI Language | New translation file added; no frontend code changes required |
| AI Agents (Phase 2) | Language model switched or fine-tuned for target language; tool configurations remain identical |
| Agency Onboarding | Same flow, with language scope field selecting the operating language context |

## 10.4 Developer Responsibilities for Expansion Readiness

| DEVELOPER NOTE | Phase 1 does not require building multi-language features. But it requires building Phase 1 features in a way that does not foreclose expansion. Hardcoded language-specific values are a Phase 1 quality failure. |
| --- | --- |

- Never hardcode exam body names (Goethe, TestDaF, telc) in business logic — store as configurable values

- Never hardcode CEFR levels as fixed enums in exam registration or course logic — treat them as configurable level schemas

- Use i18n libraries for all user-facing strings from day one

- Store language scope in the Agency model and Course model as a queryable attribute

- Design the Certification Body Registry as an extensible data structure, not a fixed list

- Document all language-specific assumptions made during Phase 1 in a technical debt register — these become Phase 2 tasks

# Section 11 — Team Structure & Responsibilities

| CONSTRAINT | The team must not exceed 2 developers. Focus, ownership, and clean architecture matter more than headcount. |
| --- | --- |

## 11.1 Developer 1 — Full-Stack Lead (You)

You own the entire system end-to-end. Your responsibilities:

- Overall system architecture and database design

- Backend: all REST API endpoints, Socket.io server, authentication system, payment integration

- Frontend: Next.js setup, routing, role-based dashboards, component architecture

- WebRTC live classroom implementation

- Stripe payment integration

- Agency ERP backend: all CRUD, tenancy scoping, document management

- Fund Management and Audit Log modules (Sections 5.9 and 5.10)

- Agentic AI Feasibility and Implementation Report (Phase 2 prerequisite, Section 9.2)

- Expansion readiness: ensure Phase 1 code does not foreclose multi-language expansion (Section 10.4)

- Deployment and environment configuration

- Code review of any work produced by Developer 2

- Final sign-off on all delivered features before they are marked complete

## 11.2 Developer 2 — UI / Frontend Support (Optional)

A second resource may be brought in for UI-heavy work. This person should:

- Work only on frontend components: dashboards, forms, agency ERP UI, tables, modals

- Follow the component and styling system established by Developer 1

- Have no backend access or database responsibilities

- Deliver pixel-accurate, responsive, accessible UI components

- Prioritised areas: Agency ERP student management views, Fund Management UI, Audit Log viewer, Admin dashboards, Teacher and Student dashboards

## 11.3 Project Management Expectations

- Weekly progress check-ins with the project manager

- All features tracked against the specification in this document

- No feature is marked complete until it passes functional testing end-to-end

- Developer 1 maintains a running build log of what is done, what is in progress, and what is blocked

- Any technical decision that deviates from this specification requires PM approval

- Agentic AI Feasibility Report delivered before Phase 1 handoff — timing to be agreed with PM

This document is the complete specification for Phase 1 and the roadmap for Phase 2. If a feature is described here, it must be built. If it is not described here, it is not in scope. Any questions must be raised with the project manager before implementation begins.

END OF DEVELOPER REFERENCE DOCUMENT